CENTREFIT GROUP

CRM Scope & Design

Based on Tradify Audit | March 2026

v3.1 | Prepared by Sage

# Executive Summary

This document defines the Centrefit CRM, a custom job management and customer relationship platform designed to replace Tradify. The design is informed by a comprehensive audit of Centrefit's live Tradify instance conducted on 23 March 2026.

The CRM consolidates job management, quoting, scheduling, customer intelligence, and document generation into a single platform purpose-built for Centrefit's workflow. It integrates with the Plan Builder and Quote Engine already under development, and maintains the critical Xero accounting sync.

Tech Stack: Next.js + Supabase + Vercel (consistent with Command Centre, Plan Builder, and Quote Engine)

Data Volume: 5,010 historical jobs, 668 customers, 529 suppliers, 6 staff

Integration: Xero (accounting), Plan Builder (PDF plans), Quote Engine (pricing), Command Centre (ops hub)

# What Tradify Does Well

These patterns work for Centrefit and must be preserved or enhanced:

- Job numbering (CFA prefix + sequential): Simple, consistent, universally understood. Keep this exact format.

- Dual category system: Category #1 (job type: IT Install, Service, NBN, etc.) + Category #2 (business unit: Solutions, Communications, Services). Powerful for filtering and reporting.

- Rich job detail: Dual contact sets (job contact vs site contact), full address, multi-staff assignments with colour coding, notes, costs, schedule, and forms.

- Visual scheduler: Weekly calendar with colour-coded staff blocks. Essential for field coordination.

- 7 job templates: Consultancy, IT Related Service, IT Site Visit, IT Supply & Install, IT Support, NBN Internet Onboarding, Security Monitoring.

# Where Tradify Falls Short

- No sales pipeline. Everything starts at job creation. No lead tracking, no prospect stage, no funnel visibility. 8 overdue service reminders from 2024 prove follow-up falls through cracks.

- No recurring job automation. Recurring Jobs tab is completely empty despite regular service work. Every repeat job created manually.

- NBN workflow is a hack. 11 separate categories (NBN Step 2-11) instead of a proper staged workflow. Impossible to see at a glance where an NBN job is up to.

- Stock tracking via statuses. 'Stock Sent To Tim' and 'Stock Sent To Has' are job statuses, not inventory entries. Workaround for missing parts/logistics.

- No customer intelligence. No revenue per customer, no job frequency analysis, no health scoring. 668 customers with no way to identify the most valuable ones.

- Timesheets and To-Do unused. Both features empty. Team needs are either unmet or handled via paper/texts.

- No document generation. Plans, quotes, and reports created manually. Plan Builder and Quote Engine solve this but need CRM integration.

- No mobile-first experience. Web-based with no PWA. Field staff need to update jobs on site from phones.

# Status Workflow Redesign

Tradify has 26 custom statuses grown organically. The CRM consolidates these into a clean state machine:

## Pre-Work

| Tradify Status | CRM Status | CRM Enhancement |
| --- | --- | --- |
| Unassigned | Lead / Unassigned | Auto-assign based on category + availability |
| Assigned | Assigned | Staff notified, appears on dashboard |
| To Be Scheduled | Pending Schedule | Visible in scheduling queue |
| Scheduled | Scheduled | Calendar block created, reminders sent |

## Quoting

| Tradify Status | CRM Status | CRM Enhancement |
| --- | --- | --- |
| Waiting on Quote Acceptance | Quote Sent | Auto-follow-up after 7 days |
| In Progress Quote Required | Quote Draft | Quote Engine integration |
| Electrical Quote Required | Sub-Quote Needed | Flag for electrical sub |
| Quote Expired | Quote Expired | Auto-archive 90 days, prompt re-quote |

## In Progress

| Tradify Status | CRM Status | CRM Enhancement |
| --- | --- | --- |
| In Progress | In Progress | Active work, time tracking enabled |
| In Progress Plan Design | Design Phase | Plan Builder integration |
| In DA Approval | Awaiting Approval | External blocker flagged |
| In Progress Rough In | Rough In | Construction sub-stage tracker |
| In Progress Fit Off | Fit Off | Construction sub-stage tracker |
| In Progress Equipment Build | Equipment Build | Procurement/assembly sub-stage |
| In Progress IT Service | IT Service Active | Service-specific tracking |
| NBN Install In Progress | NBN Active (staged) | Proper step workflow replaces 11 categories |

## Tracking & Hold

| Tradify Status | CRM Status | CRM Enhancement |
| --- | --- | --- |
| Follow Up | Follow Up | Scheduled reminder in daily brief |
| On Hold - Customer | On Hold | Reason required, auto-ping 14 days |
| Stock Sent To Tim/Has | Parts Dispatched | Single status with recipient field |
| Parts Required | Parts Needed | Triggers procurement workflow |
| Tech To Complete | Pending Tech | Assigned tech notified |

## Completion

| Tradify Status | CRM Status | CRM Enhancement |
| --- | --- | --- |
| To be Invoiced | Ready to Invoice | One-click Xero invoice generation |
| Awaiting Invoice Payment | Invoice Sent | Xero sync tracks payment |
| Complete | Complete | Archived, included in reporting |
| Cancelled | Cancelled | Reason required, excluded from revenue |

# CRM Modules

## 1. Dashboard

Real-time ops view. Active jobs by status, overdue items, today's schedule, revenue pipeline, team availability. Filterable by staff, category, date.

## 2. Jobs

Core module. Preserves CFA numbering and dual categories. Adds state machine workflow, inline time tracking, file attachments, activity log, Plan Builder and Quote Engine hooks.

Key improvement: NBN jobs get a visual stepped progress bar instead of 11 category hacks. Construction jobs get sub-stages as a collapsible tracker within the job.

## 3. Sales Pipeline

Net new. Kanban board: Lead, Qualified, Quote Sent, Negotiating, Won, Lost. Won deals auto-create a Job with all prospect data pre-filled. Stale Service Reminders become automated pipeline entries.

## 4. Customers

All 668 customers migrated. Revenue per customer (Xero sync), job history timeline, contact log, health score (recency, frequency, value). Snap Fitness locations grouped under parent brand.

## 5. Suppliers & Parts

529 suppliers migrated. Parts catalogue, stock tracking, procurement workflow (request > order > dispatched > received). Replaces status hacks.

## 6. Scheduler

Weekly/daily calendar. Drag-and-drop scheduling. Staff availability. Travel time estimation. Conflict detection. Mobile push for changes.

## 7. Quoting

Quote Engine integration. Template quotes with line items, labour rates ($70-$600/hr from Tradify), margin calculations. One-click send, acceptance tracking, auto-follow-up.

## 8. Documents

Plan Builder integration. Auto-generate site plans, service reports, compliance forms, certificates. All stored against job record. Centrefit-branded PDFs.

## 9. Reporting

Revenue by customer, category, staff, period. Job completion rates. Time in each status. Quote conversion. Staff utilisation. Monthly P&L by business unit (Solutions, Communications, Services).

## 10. Mobile PWA

Responsive PWA for field staff. Job checklist, photo capture, time clock, notes, status updates. Offline-capable with sync.

# Database Schema (Supabase)

Core tables. Full schema built during implementation.

| Table | Key Fields | Notes |
| --- | --- | --- |
| customers | id, name, type, parent_customer_id, health_score, total_revenue | parent_id groups Snap locations under brand |
| customer_contacts | customer_id, name, role, phone, mobile, email, is_primary | Multiple contacts per customer |
| customer_sites | customer_id, address, lat, lng, site_contact_id | Physical locations for scheduling + map |
| jobs | number (CFA+seq), customer_id, site_id, reference, description, cat_1, cat_2, status | Core job record, mirrors Tradify + enhancements |
| job_staff | job_id, staff_id, role, colour | Many-to-many with colour coding |
| job_notes | job_id, staff_id, content, type (note/email/call) | Activity log replaces basic notes |
| job_costs | job_id, description, qty, unit_cost, total, supplier_id | Line-item costing with supplier link |
| job_time | job_id, staff_id, start, end, billable, rate_id | Time tracking (replaces unused timesheets) |
| job_documents | job_id, type, url, generated_by | Plans, quotes, forms, certificates |
| job_templates | name, default_cat_1, default_cat_2, default_staff, checklist | Expanded from 7 Tradify templates |
| pipeline_deals | customer_id, title, stage, value, probability, expected_close | Sales pipeline (net new) |
| suppliers | name, contact_name, phone, email, address | Migrated from 529 active |
| parts | supplier_id, name, sku, unit_cost, stock_qty, reorder_point | Parts catalogue (net new) |
| billing_rates | name, rate_per_hour, is_default | R033-R051 + TFIT + Logistics |
| staff | name, initials, colour, role, email, phone | EC, LD, MP, MM, MJ, SC |
| schedule_entries | job_id, staff_id, date, start_time, end_time | Calendar blocks |
| categories | type (1/2), name, sort_order | 30+ cat1, 15+ cat2 normalised |
| statuses | name, phase, colour, sort_order, auto_actions | 26 mapped to clean state machine |
| nbn_steps | job_id, step_number, status, completed_at | Replaces 11-category hack |

# Migration Plan

## Phase 1: Data Export

- Export all 668 customers with contacts and addresses

- Export all 5,010 jobs with notes, costs, schedules, staff assignments

- Export 529 suppliers with contact details

- Export billing rates, categories, and job templates

- Map all 26 Tradify statuses to CRM equivalents

## Phase 2: Import & Validate

- Import customers, normalise Snap Fitness locations under parent brand

- Import jobs with status mapping, preserve CFA job numbers exactly

- Validate record counts match Tradify (102 active jobs, etc.)

- Connect Xero integration and verify invoice sync

## Phase 3: Parallel Run

Run CRM alongside Tradify for 2 weeks. All new jobs in CRM. Verify data integrity, workflow correctness, team adoption before cut-over.

# Build Priority

Ordered by impact and dependency:

- Database schema + seed data (categories, statuses, billing rates, staff)

- Jobs module (create, view, edit, status workflow, assignments, notes, costs)

- Customers module (CRUD, sites, contacts, job history)

- Scheduler (calendar view, drag-drop, staff columns)

- Dashboard (KPIs, active jobs, overdue alerts, today's schedule)

- Quote Engine + Plan Builder integration (generate from job, attach to record)

- Sales pipeline (kanban, lead-to-job conversion)

- Suppliers & parts tracking (catalogue, stock, procurement)

- Reporting (revenue, utilisation, conversion rates)

- Mobile PWA (field staff interface, offline sync)

- Data migration + Xero integration (parallel run, cut-over)

# Xero Integration

- Invoices: Generate from job costs + time. One-click push to Xero. Auto-update when paid.

- Customers: Two-way sync. New CRM customers push to Xero. Payment data into health score.

- Suppliers: Sync bills for accurate job costing.

- Reporting: Pull Xero financials into CRM for real-time P&L by business unit.

This scope document is the primary reference for Cortex when building the CRM. All design decisions trace back to the Tradify audit findings documented here.